## Slide 1: PROCUREMENT
University of Peradeniya

## Slide 2: Structure
What is the procurement?
What is the procurement management?
The practise of Government Procurement Guidelines - 2006
What are the objectives of the procurement?
What is the procurement plan?
What are the key steps of the procurement process?
How does implement the procurement process?
Practical Issues!!!!

## Slide 3: What is the procurement?
It is a set of process for obtaining goods, works or services to the Organization through making a purchasing decision.

## Slide 4: What is the procurement management?
It is a systematic process of sourcing goods, works and services to the university through planning, organizing, controlling and monitoring the procurement process in efficient and effective manner in order to achieve its objectives. In the other words…
“Procurement management is a strategic approach to optimizing organizational spend. It invoices sourcing, requisitioning, ordering, inspection, and reconciliation. It means acquiring your goods and services from preferred vendors, within your determined budget, either on or before the deadline.”
Ethics in Procurement (Confidentiality, Corruption, Conflict of Interest)

## Slide 5: The practise of Government Procurement Guidelines - 2006
The procurement guidelines in the areas of goods and works would be made use of by all stakeholders of national development in order that the overall national development goals as well as the individual organization development objectives are realized on a timely and cost effective manner.
Government Procurement Guidelines -2006 which issued with the approval of the Cabinet of Ministers in order to enhance the transparency of Government procurement process to minimize delays and to obtain financially the most advantageous and qualitatively the best services and supplies for the nation.
National Procurement Agency (NPA)

## Slide 6: What are the objectives of the procurement? (P.G. 1.2)
maximizing economy, timeliness and quality in Procurement resulting in least cost together with the high quality;
adhering to prescribed standards, specifications, rules, regulations and good governance;
providing fair, equal and maximum opportunity for eligible interested parties to participate in Procurement;
expeditious execution of Works and delivery of Goods and Services;
compliance with local laws and regulations and international obligations;
ensuring transparency and consistency in the evaluation and selection procedure; and
retaining confidentiality of information provided by bidders.

## Slide 7: What is the procurement plan? (P.G. 4.1)
Procurement planning is much more than just choosing which procurement methods to use for various goods, works and services contracts and when to schedule activities. Even this seemingly straightforward preparation of the list of needs already implies a strategic decision about how procurement and contracting will be done.
Procurement activities envisaged at least for a period of three years shall be listed in the MPP. (PG 4.2.1)
Procurement activities for the immediately succeeding year shall be prepared in detail.

## Slide 8: What are the key steps of the procurement process?
Flow Chart of Procurement Process

## Slide 9: How does implement the procurement process?
Identifying goods or services you needed (P.G.2.3)
  feasible study- purpose
  Market availability/ Competition
  Cost Estimation and Fund availability
Preparing the specification (P.G.2.3)
  technical factor,
  quality factor,
  environmental factor

## Slide 10: How does implement the procurement process? Cont….
Authorization of a request (Purchase Requisition Form) (FR 135, 136)
  Registrar, Dean, Heads, Vice Chancellor
  Delegation of Financial Authority
Determination of procurement method (P.G. Chapter 3)
  Shopping/ National Shopping (P.G. 3.4,)
  National Competitive Bidding (P.G. 3.2,)
  International Competitive Bidding (P.G. 3.1)
  Direct Purchasing ( P.G.3.5, P. Supplementary 38)
  Repeat Orders (P.G. 3.6)

## Slide 11: How does implement the procurement process? Cont….
Preparing Bidding Documents (P.G. Chapter 4, 5)
  Drafting Standard Bidding Documents (NPA) (P.G. 5.2, 5.3)
  BOQ, Drawings, Estimation (P.G.4.3)
Evaluating Bidding Documents
  Pre-TEC (P.G. 5.1)
Calling quotation or invitation of Bids (P.G. 5.3.2)
  Suppliers Register (P.G.3.4.3)
  sources of calling quotation
  Notice or Advertisement
  Eligibility, Bids Period, Bids Security, Terms and Conditions (P.G. 5.3.4- 5.3.20)

## Slide 12: How does implement the procurement process? Cont….
Bids Opening (P.G. Chapter 6)
  Issuance of Bidding Documents, Receiving Bids, Closing Bids (P.G.6.1, 6.2, 6.3)
  Opening Bids, Bids Register, (P.G. 6.3.3)
  Bid Opening Committee (Composition, Responsibilities) (P.G. 6.3.5)
  BOC meeting and BOC minutes (P.G. 6.3.6, 6.3.7)
Bids Evaluation (P.G. Chapter 7)
  Technical Evaluation Committee, (Composition, Responsibilities) (P.G. 2.6, 2.8.4, 7.1)
  Expert report if… , TEC Report, (P.G. 7.3, 7.11)
  TEC Meeting, TEC Minutes (P.G. 2.11)

## Slide 13: How does implement the procurement process? Cont….
Approval on Selecting Supplier and determining the Bid amount (P.G. 8.1)
  Limits of Authority (P.G.2.14, P. Supplementary 35, P. Supplementary 38)
  Procurement Committee (Composition, Responsibilities) (P.G.2.5, 2.7.5)
  Purchasing Committee
  PC meeting, PC minutes (P.G. 2.11.3)
Placing an order
  Indent/ awarding contract (P.G. 8.12)
  Terms and Conditions, Defaults (P.G. 8.11)
  Transparency

## Slide 14: How does implement the procurement process? Cont….
Receiving items
  Leading time
  quality checking, Goods Acceptance Committee
  Tax Invoices, GRN
  storing
Recording in the inventory management system
  pasting inventory codes
Making payment to the Supplier after receiving the certification of receipts of goods (P.G. 8.12.3)

## Slide 15: Practical Issues!!!!
Processes and Procedures…
Documentation…

## Slide 16
Thank You